P1 — PERCENTILE.ONE

Azure DevOps Backlog

Enterprise Platform Backlog v1.0

13 Epics  ·  54 Features  ·  74 User Stories  ·  280 Tasks

4 Sprint Plans  ·  Branching Strategy  ·  CI/CD Pipeline Plan

June 2026

# Introduction

This document is the complete Azure DevOps backlog for the P1 (Percentile.One) platform — a whole-life and professional development analytics application. It covers the full product scope from Design Language System through AI Agents across 13 Epics.

Each Epic is decomposed into Features, User Stories (with Gherkin acceptance criteria, dependencies, and Definition of Done), and actionable sprint-ready Tasks. The document closes with the first four sprint plans, the branching strategy, and the full CI/CD pipeline plan.

| Platform | P1 — Percentile.One |
| --- | --- |
| Document | Azure DevOps Backlog v1.0 |
| Scope | 13 Epics, 54 Features, 74 User Stories, ~280 Tasks |
| Sprints | 2-week sprints, first 4 planned in detail |
| Date | June 2026 |
| Prepared by | Engineering Lead — P1 Platform |

# Epic Overview

| ID | Epic | Description |
| --- | --- | --- |
| E-001 | Design Language System | Establish and codify the P1 corporate design language across all platforms — web, mobile, and shared token infrastructure. |
| E-002 | Dashboard v1 | The P1 home screen — an executive analytics dashboard showing life score, percentile rank, KPI metrics, life area tiles, and a mode switcher between Life and Profession views. |
| E-003 | Explorer v1 | Deep-dive view for each life area and profession track — showing score history, trends, sub-category breakdowns, and AI-generated insights. |
| E-004 | Goals Engine | Goal setting, daily progress tracking, streak management, and weekly completion reporting across all life areas and profession tracks. |
| E-005 | Milestones Engine | System for recording, displaying, and sharing major life and career achievements — distinct from goals by their significance and narrative permanence. |
| E-006 | Profession Intelligence | The intelligence layer that maps skills to roles, generates personalised profession tracks, assesses capability, and surfaces market-relevant opportunities. |
| E-007 | Authentication & Accounts | Full user identity, authentication, registration, onboarding, and account management — the foundation of all personalised P1 features. |
| E-008 | Data Layer & Sync | The persistence, API, and synchronisation layer for all P1 data — scores, goals, milestones, skills, profiles, and offline resilience. |
| E-009 | Mobile Foundations (.NET MAUI) | .NET MAUI native app for iOS and Android — native navigation shell, native component rendering, push notifications, and offline resilience. |
| E-010 | Notifications | Multi-channel notification system — push, email, and in-app — for goal reminders, milestone celebrations, weekly summaries, and system alerts. |
| E-011 | Settings & Preferences | User-controlled preferences for notifications, appearance (light/dark/system), accessibility, privacy, and GDPR data rights. |
| E-012 | Infrastructure & DevOps | Azure cloud infrastructure (IaC), CI/CD pipelines, multi-environment release management, monitoring, alerting, and security hardening. |
| E-013 | AI Agents (Phase 2) | Claude-powered AI agents for personalised insights, goal recommendations, profession coaching, and intelligent score interpretation. |

E-001 · Design Language System

| Description | Establish and codify the P1 corporate design language across all platforms — web, mobile, and shared token infrastructure. |
| --- | --- |
| Business Value | Ensures visual consistency, accelerates feature development, and enforces brand standards across all surfaces. |
| Features | F-001-01: Shared Design Token Infrastructure F-001-02: Web Component Library (React 18 / TypeScript) F-001-03: MAUI Component Library (.NET MAUI) F-001-04: Corporate Aesthetic v1.0 F-001-05: Storybook Component Catalogue F-001-06: Accessibility Baseline |

F-001-01 · Shared Design Token Infrastructure

JSON-based design tokens for colour, spacing, radii, typography, and motion shared between web and mobile.

US-001-001 · Token JSON schema and versioning

| Role | As a design systems engineer |
| --- | --- |
| Goal | I want to have a versioned JSON schema for all design tokens |
| Benefit | So that both web and mobile consume the same source of truth without manual duplication |

Acceptance Criteria (Gherkin)

GIVEN the shared/tokens directory exists

WHEN I run the token validation script

THEN all token files pass schema validation with zero errors

AND each token file contains a $schema and $version field

AND colour, spacing, radii, typography, and motion tokens are all present

Dependencies

- Azure Repos initialised

- Monorepo structure agreed

Definition of Done

- Token JSON files pass automated schema validation

- PR reviewed by lead engineer + designer

- Token documentation updated in CLAUDE.md

- No breaking changes to existing consumers

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-001-01 | Define JSON schema for colour tokens | Development | 2h |
| T-001-001-02 | Define JSON schema for spacing, radii, typography, motion | Development | 2h |
| T-001-001-03 | Write token validation script (Node.js) | Development | 3h |
| T-001-001-04 | Add $schema and $version fields to all token files | Development | 1h |
| T-001-001-05 | Add token validation to CI pipeline | DevOps | 2h |

US-001-002 · CSS custom properties auto-generated from tokens

| Role | As a frontend engineer |
| --- | --- |
| Goal | I want to have CSS custom properties generated from design token JSON |
| Benefit | So that token values are never manually duplicated between JSON and CSS |

Acceptance Criteria (Gherkin)

GIVEN the shared token JSON files are valid

WHEN I run the token build command

THEN a variables.css file is generated with all --p1-* custom properties

AND the generated file matches the hand-authored variables.css exactly

AND the build fails if any token value is missing or invalid

Dependencies

- US-001-001

Definition of Done

- Build script produces valid CSS in < 5 seconds

- Generated output matches existing variables.css (diff=0)

- Script runs in pre-commit hook

- Documented in CLAUDE.md

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-002-01 | Write token-to-CSS build script (Node.js) | Development | 4h |
| T-001-002-02 | Validate generated CSS against existing variables.css | Testing | 2h |
| T-001-002-03 | Integrate build script into pre-commit hook | DevOps | 1h |
| T-001-002-04 | Document token build process in CLAUDE.md | Documentation | 1h |

US-001-003 · MAUI resource dictionaries generated from tokens

| Role | As a mobile engineer |
| --- | --- |
| Goal | I want to have MAUI ResourceDictionary files auto-generated from design tokens |
| Benefit | So that token values stay in sync between web and mobile without manual effort |

Acceptance Criteria (Gherkin)

GIVEN the shared token JSON files are valid

WHEN I run the MAUI token build command

THEN Colour.xaml, Spacing.xaml, and Radii.xaml are generated

AND all values match the web CSS custom properties numerically

AND the build fails on token schema violations

Dependencies

- US-001-001

Definition of Done

- MAUI token build generates valid XAML resource dictionaries

- Values equivalent to web tokens (unit-converted)

- Script runs in < 10 seconds

- Output committed and reviewed

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-003-01 | Write token-to-XAML build script (Node.js) | Development | 5h |
| T-001-003-02 | Validate XAML output against hand-authored MAUI resource files | Testing | 2h |
| T-001-003-03 | Add MAUI token build to CI pipeline | DevOps | 2h |

F-001-02 · Web Component Library (React 18 / TypeScript)

React 18 / TypeScript component library implementing the P1 design language including all tokens, CSS modules, and animation hooks.

US-001-004 · PercentileRing renders with uninterruptible spring animation

| Role | As a user |
| --- | --- |
| Goal | I want to see my percentile score as an animated ring gauge |
| Benefit | So that I instantly understand my standing relative to my cohort |

Acceptance Criteria (Gherkin)

GIVEN PercentileRing receives a value between 0 and 100

WHEN the component mounts or value changes

THEN the arc animates clockwise from 12 o'clock over 600ms

AND the count-up number is synchronised to the arc progress

AND new values queue until the current animation completes

AND on Reduce Motion OS setting the animation is instant (0ms)

Dependencies

- US-001-001

- US-001-002

Definition of Done

- Component renders in Storybook with all variants

- Animation timing tested via Vitest

- Reduced motion tested on macOS and Windows

- aria-label describes value for screen readers

- Zero TypeScript errors

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-004-01 | Implement SVG arc drawing logic (12 o'clock origin) | Development | 3h |
| T-001-004-02 | Wire framer-motion animate() for arc + count-up sync | Development | 3h |
| T-001-004-03 | Implement _isAnimating guard and _pendingValue queue | Development | 2h |
| T-001-004-04 | Integrate useReducedMotion hook | Development | 1h |
| T-001-004-05 | Write Vitest unit tests for animation timing and arc angles | Testing | 3h |

US-001-005 · Theme toggle persists across sessions

| Role | As a user |
| --- | --- |
| Goal | I want to switch between light and dark mode and have my preference remembered |
| Benefit | So that I never have to reset my theme preference on every visit |

Acceptance Criteria (Gherkin)

GIVEN I click the theme toggle in the NavBar

WHEN the theme switches

THEN the UI transitions within 180ms

AND my preference is saved to localStorage under "p1-theme"

WHEN I reload the page

THEN my theme is restored on first render with no flash

Dependencies

- US-001-001

- US-001-002

Definition of Done

- useTheme hook tested with Vitest (localStorage mock)

- No flash of wrong theme on reload

- Toggle meets WCAG AA contrast in both modes

- aria-pressed and aria-label correct in both states

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-005-01 | Implement useTheme hook with localStorage persistence | Development | 2h |
| T-001-005-02 | Build ThemeToggle icon button (sun/moon inline SVG) | Development | 2h |
| T-001-005-03 | Wire ThemeToggle into LayoutShell NavBar | Development | 1h |
| T-001-005-04 | Fix CSS cascade: [data-theme="light"] block last in variables.css | Development | 1h |
| T-001-005-05 | Write Vitest tests for useTheme hook | Testing | 2h |

US-001-006 · All animations respect prefers-reduced-motion

| Role | As a user with vestibular disorder |
| --- | --- |
| Goal | I want to use P1 without triggering motion sickness |
| Benefit | So that I can access all functionality safely when Reduce Motion is enabled |

Acceptance Criteria (Gherkin)

GIVEN I have Reduce Motion enabled at OS level

WHEN any animated component mounts or updates

THEN all transition durations are 0ms

AND the UI remains fully functional and coherent

Dependencies

- US-001-002

Definition of Done

- useReducedMotion hook implemented and tested

- All framer-motion animations gated on hook

- MAUI MotionCurves.GetDuration() returns 0 when ReduceMotionEnabled

- Tested on macOS, iOS, and Android

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-006-01 | Implement useReducedMotion hook (web) | Development | 2h |
| T-001-006-02 | Audit all framer-motion usages and gate on hook result | Development | 3h |
| T-001-006-03 | Update MAUI MotionCurves.GetDuration() with platform checks | Development | 2h |
| T-001-006-04 | Write automated tests for reduced motion via Vitest | Testing | 2h |

F-001-03 · MAUI Component Library (.NET MAUI)

.NET MAUI component library mirroring the web component set with native animations, parallax behaviour, and AppTheme resource dictionaries.

US-001-007 · PercentileRingControl renders with native spring animation

| Role | As a mobile user |
| --- | --- |
| Goal | I want to see my percentile score as an animated ring on mobile |
| Benefit | So that the experience feels native and premium on iOS and Android |

Acceptance Criteria (Gherkin)

GIVEN PercentileRingControl receives a value between 0 and 100

WHEN the value is set

THEN the arc animates with SpringMedium easing (stiffness=170, damping=26) over 600ms

AND the animation is uninterruptible

AND Reduce Motion on iOS/Android makes the animation instant

Dependencies

- US-001-001

- E-009 (Mobile Foundations)

Definition of Done

- Control renders on iOS 16+ and Android 12+

- Animation timing matches web spec (600ms)

- Reduce motion respected on both platforms

- No memory leaks verified via Instruments

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-007-01 | Implement RingDrawable IDrawable with arc geometry | Development | 4h |
| T-001-007-02 | Wire MotionCurves.SpringMedium to MAUI Animate() callback | Development | 3h |
| T-001-007-03 | Implement _isAnimating flag and _pendingValue queue | Development | 2h |
| T-001-007-04 | Test on iOS simulator and Android emulator | Testing | 2h |

F-001-04 · Corporate Aesthetic v1.0

Full design language upgrade: flat surfaces, angular geometry (4px radius), border-defined hierarchy, deep navy dark palette, enterprise typography.

US-001-008 · Dashboard renders with enterprise colour palette in dark mode

| Role | As a user |
| --- | --- |
| Goal | I want to see the dashboard in a professional, data-platform aesthetic |
| Benefit | So that the tool feels credible and enterprise-grade for professional contexts |

Acceptance Criteria (Gherkin)

GIVEN the dashboard is loaded in dark mode

WHEN I view any surface

THEN page backgrounds use #060D18 (deep navy)

AND card surfaces use #0A1726

AND text primary is #C4CED8 (muted silver)

AND no box-shadows exist in dark mode

AND no frosted-glass or backdrop-filter effects are present

Dependencies

- US-001-005

Definition of Done

- All 9 component CSS modules updated — CSS changes only

- variables.css cascade correct ([data-theme="light"] is last declaration)

- No box-shadow or backdrop-filter in dark mode (grep verified)

- Colour contrast >= 4.5:1 for all text/background combinations

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-008-01 | Rewrite variables.css with enterprise palette and 4-layer cascade | Development | 3h |
| T-001-008-02 | Update all 9 component CSS modules (no TSX logic changes) | Development | 6h |
| T-001-008-03 | Add shared/radii/tokens.json with xs/sm/md/full tokens | Development | 1h |
| T-001-008-04 | Run axe-core colour contrast audit and fix violations | Testing | 2h |

F-001-05 · Storybook Component Catalogue

Interactive Storybook 8 catalogue with all P1 components, variants, states, light/dark mode toggle, and automated visual regression.

US-001-009 · All components documented in Storybook with light/dark variants

| Role | As a frontend engineer |
| --- | --- |
| Goal | I want to view and interact with all P1 components in isolation |
| Benefit | So that I can develop and test components without running the full application |

Acceptance Criteria (Gherkin)

GIVEN Storybook is running locally

WHEN I navigate to any P1 component

THEN I see all documented variants and states

AND I can toggle between light and dark mode

AND I can adjust all props via the Controls panel

Dependencies

- F-001-02

Definition of Done

- All 10 web components have >= 3 Storybook stories

- Light and dark stories for every component

- Storybook deploys to Azure Static Web Apps on PR

- Zero TypeScript errors in story files

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-009-01 | Install and configure Storybook 8 with Vite builder | DevOps | 3h |
| T-001-009-02 | Write stories for LayoutShell, HeroSection, ModeSwitcher | Development | 3h |
| T-001-009-03 | Write stories for StatsRow, PercentileRing, ProgressArc | Development | 3h |
| T-001-009-04 | Write stories for LifeTile, ProfessionCard, SectionHeader | Development | 2h |
| T-001-009-05 | Add Storybook deploy stage to Azure DevOps CI pipeline | DevOps | 3h |

F-001-06 · Accessibility Baseline

WCAG 2.1 AA compliance across all P1 components — colour contrast, keyboard navigation, ARIA attributes, and screen reader support.

US-001-010 · Navigate all components using keyboard only

| Role | As a keyboard-only user |
| --- | --- |
| Goal | I want to access all P1 components without a mouse |
| Benefit | So that I can use P1 professionally despite motor accessibility needs |

Acceptance Criteria (Gherkin)

GIVEN I am using keyboard navigation only

WHEN I tab through any P1 component

THEN all interactive elements receive a visible focus indicator

AND the tab order is logical and follows visual reading order

AND I can activate all actions with Enter or Space

Dependencies

- F-001-02

Definition of Done

- axe-core audit passes with zero violations

- Manual keyboard navigation verified by QA

- Focus indicators visible in both light and dark mode

- VoiceOver (macOS) and NVDA (Windows) tested

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-001-010-01 | Run axe-core audit on all components and fix violations | Testing | 4h |
| T-001-010-02 | Add aria-labels to all icon-only buttons | Development | 2h |
| T-001-010-03 | Verify focus ring visible in both themes | Testing | 1h |
| T-001-010-04 | Test with VoiceOver and NVDA, document findings | Testing | 3h |

E-002 · Dashboard v1

| Description | The P1 home screen — an executive analytics dashboard showing life score, percentile rank, KPI metrics, life area tiles, and a mode switcher between Life and Profession views. |
| --- | --- |
| Business Value | The first screen users see every day. Must deliver immediate value, clear data density, and a compelling first impression that drives retention. |
| Features | F-002-01: Life Mode Dashboard F-002-02: Profession Mode Dashboard F-002-03: Dashboard Data Integration (React Query) F-002-04: Dashboard Responsiveness |

F-002-01 · Life Mode Dashboard

Full life-mode view: command-band hero + KPI stats row, 7-tile life area grid, skeleton loaders, and real-time background refresh.

US-002-001 · View life score and percentile ring in hero section

| Role | As a user |
| --- | --- |
| Goal | I want to see my current life score and percentile rank immediately on load |
| Benefit | So that I can assess my overall standing in under 3 seconds |

Acceptance Criteria (Gherkin)

GIVEN I am authenticated and my profile data is loaded

WHEN I open the dashboard in Life mode

THEN the hero shows my name, time-of-day greeting, life score, and percentile rank

AND the PercentileRing animates from 0 to my percentile on first load

AND the subtitle shows a data-forward summary e.g. "Life score 72 — Wellbeing leading this week."

Dependencies

- E-007 (Auth)

- E-008 (Data Layer)

- F-001-02

Definition of Done

- Hero section renders with real API data

- PercentileRing animation completes within 600ms

- Greeting is time-aware (morning/afternoon/evening)

- Responsive at 375px, 768px, 1440px

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-001-01 | Wire HeroSection to GET /api/me endpoint | Development | 3h |
| T-002-001-02 | Implement time-of-day greeting logic | Development | 1h |
| T-002-001-03 | Generate data-forward subtitle from life score + area data | Development | 2h |
| T-002-001-04 | Write integration tests for hero data binding | Testing | 2h |

US-002-002 · View KPI stats row with animated count-up

| Role | As a user |
| --- | --- |
| Goal | I want to see my key metrics in a dense row beneath the hero |
| Benefit | So that I get a full situational overview without scrolling |

Acceptance Criteria (Gherkin)

GIVEN the dashboard has loaded

WHEN the StatsRow enters the viewport

THEN it displays Percentile, Weekly Goals, Day Streak, and Global Rank

AND numeric values animate with count-up on first render

AND each cell shows an uppercase micro-text label

AND tabular-nums font feature is applied to all values

Dependencies

- E-008 (Data Layer)

- F-001-02

Definition of Done

- All 4 stat cells populated from API

- Count-up completes within 400ms

- Labels and values pass WCAG AA contrast

- Stagger delay between cells: 80ms

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-002-01 | Wire StatsRow to user stats API endpoint | Development | 2h |
| T-002-002-02 | Implement count-up animation with framer-motion animate() | Development | 2h |
| T-002-002-03 | Implement 80ms stagger per cell | Development | 1h |
| T-002-002-04 | Test with edge cases: 0, max rank, fractional goals | Testing | 2h |

US-002-003 · View all life area tiles in 2/3-column grid

| Role | As a user |
| --- | --- |
| Goal | I want to see all 7 life areas as data tiles in a dense grid |
| Benefit | So that I immediately identify which areas need attention |

Acceptance Criteria (Gherkin)

GIVEN Life mode is active

WHEN the tile grid renders

THEN 7 tiles appear: Financial, Health, Learning, Recreation, Spiritual, Community, Wellbeing

AND Wellbeing tile spans full width

AND each tile shows area title, micro-stat, and change indicator

AND tiles stagger in with 50ms delay

WHEN I click a tile

THEN I navigate to Explorer for that area

Dependencies

- E-008 (Data Layer)

- F-001-02

Definition of Done

- All 7 tiles populated from API

- 2-column mobile / 3-column desktop (>= 1024px)

- Tap navigates to Explorer route

- Stagger only on initial load

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-003-01 | Wire LifeTile grid to life areas API endpoint | Development | 3h |
| T-002-003-02 | Implement full-width Wellbeing tile (grid-column: 1 / -1) | Development | 1h |
| T-002-003-03 | Wire tile click to Explorer navigation route | Development | 1h |
| T-002-003-04 | Write Cypress E2E: grid renders and tile click navigates | Testing | 2h |

US-002-004 · See skeleton loaders while data is fetching

| Role | As a user |
| --- | --- |
| Goal | I want to see a placeholder layout while my dashboard data loads |
| Benefit | So that the app feels fast and responsive even on slow connections |

Acceptance Criteria (Gherkin)

GIVEN the dashboard is fetching data

WHEN the API request is in flight

THEN skeleton loaders appear in HeroSection, StatsRow, and tile grid

AND skeletons match the geometry of real content

AND skeletons pulse unless Reduce Motion is enabled

Dependencies

- F-002-01

Definition of Done

- Skeletons implemented for all 3 regions

- Tested with Slow 3G throttling

- No layout shift when real content replaces skeletons

- Pulse disabled with prefers-reduced-motion

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-004-01 | Build SkeletonBlock reusable component with pulse animation | Development | 2h |
| T-002-004-02 | Implement skeleton layouts for HeroSection and StatsRow | Development | 2h |
| T-002-004-03 | Implement skeleton layout for tile grid (7 tiles) | Development | 2h |
| T-002-004-04 | Test with Cypress network interception | Testing | 2h |

F-002-02 · Profession Mode Dashboard

Profession mode view: growth tracks, education paths, and open opportunity cards grouped by category with SectionHeader dividers.

US-002-005 · Switch between Life and Profession modes

| Role | As a user |
| --- | --- |
| Goal | I want to toggle between life data and professional development data |
| Benefit | So that one dashboard covers both personal and professional growth |

Acceptance Criteria (Gherkin)

GIVEN I am on the dashboard

WHEN I click the Profession tab on the ModeSwitcher

THEN content transitions to Profession mode within 250ms

AND the underline animates to the selected tab

AND my mode selection persists in sessionStorage

Dependencies

- F-002-01

Definition of Done

- Mode switch has no layout flash

- Both modes render correct content from API

- Active mode persists in session storage

- Keyboard accessible: Tab + Enter/Space

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-005-01 | Implement mode state in App.tsx with sessionStorage persistence | Development | 2h |
| T-002-005-02 | Wire mode switch to correct API endpoints | Development | 2h |
| T-002-005-03 | Add keyboard support to ModeSwitcher (Enter/Space) | Development | 1h |
| T-002-005-04 | Write Vitest: mode state persists in sessionStorage | Testing | 1h |

US-002-006 · View profession cards grouped by Growth, Education, Opportunities

| Role | As a user |
| --- | --- |
| Goal | I want to see my profession development cards organised by category |
| Benefit | So that I track professional development at a glance |

Acceptance Criteria (Gherkin)

GIVEN I am in Profession mode

WHEN the content renders

THEN I see three sections: Growth, Education, and Opportunities

AND each section has a labelled SectionHeader with a horizontal rule divider

AND each card shows title, subtitle, progress bar (if applicable), skill pills, and CTA

Dependencies

- E-008 (Data Layer)

- F-001-02

Definition of Done

- All card categories populated from API

- Progress bars animate on enter

- CTAs navigate correctly

- Empty states handled gracefully

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-006-01 | Wire ProfessionCard grid to growth/education/opportunity endpoints | Development | 3h |
| T-002-006-02 | Implement progress bar fill animation on card enter | Development | 2h |
| T-002-006-03 | Implement empty state UI for each card category | Development | 2h |

F-002-03 · Dashboard Data Integration (React Query)

All dashboard data managed via React Query with stale-while-revalidate, background refresh, and optimistic updates.

US-002-007 · Dashboard data refreshes in background without page reload

| Role | As a user |
| --- | --- |
| Goal | I want to have dashboard data stay fresh automatically |
| Benefit | So that I always see current metrics without any action on my part |

Acceptance Criteria (Gherkin)

GIVEN the dashboard is open

WHEN data is stale (older than 5 minutes)

THEN a background refresh triggers automatically

AND the UI updates in place without layout disruption

AND a subtle updated indicator appears briefly on the stats row

Dependencies

- E-008 (Data Layer)

- E-007 (Auth)

Definition of Done

- React Query integrated with stale-while-revalidate

- No visible flash on background refresh

- Stale threshold configurable via env var

- Tested with network throttling

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-007-01 | Integrate React Query with stale-while-revalidate pattern | Development | 4h |
| T-002-007-02 | Implement background refresh with 5-minute stale threshold | Development | 2h |
| T-002-007-03 | Add subtle updated toast on background refresh | Development | 2h |
| T-002-007-04 | Write integration tests for refresh and staleness logic | Testing | 3h |

F-002-04 · Dashboard Responsiveness

Full responsive layout from 375px to 1440px+ — verified on real devices and with Lighthouse.

US-002-008 · Dashboard is fully usable on mobile web at 375px

| Role | As a mobile web user |
| --- | --- |
| Goal | I want to access my full dashboard on a phone browser |
| Benefit | So that I can check my metrics on the go without the native app |

Acceptance Criteria (Gherkin)

GIVEN I open P1 on a 375px viewport

WHEN the dashboard renders

THEN the NavBar is hidden and ModeSwitcher visible at top

AND tiles render in a 2-column grid

AND HeroSection is 108px tall

AND all text is legible with no horizontal overflow

Dependencies

- F-002-01

Definition of Done

- Tested on iPhone SE (375px), iPhone 14 (390px), iPad (768px)

- No horizontal scrollbar

- All touch targets >= 44x44px

- Lighthouse mobile score >= 90

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-002-008-01 | Audit and fix all responsive breakpoints in component CSS | Development | 4h |
| T-002-008-02 | Verify all touch targets meet 44x44px minimum | Testing | 2h |
| T-002-008-03 | Run Lighthouse mobile audit and fix to score >= 90 | Testing | 3h |

E-003 · Explorer v1

| Description | Deep-dive view for each life area and profession track — showing score history, trends, sub-category breakdowns, and AI-generated insights. |
| --- | --- |
| Business Value | Drives engagement and retention by giving users a place to understand the "why" behind their scores and take informed action. |
| Features | F-003-01: Life Area Detail View F-003-02: Profession Track Detail View F-003-03: Global Search |

F-003-01 · Life Area Detail View

Full-screen detail for any life area tile: score history chart, sub-category breakdown, and insight cards.

US-003-001 · View life area score history as a line chart

| Role | As a user |
| --- | --- |
| Goal | I want to see how my score for a life area has changed over time |
| Benefit | So that I identify trends and understand the impact of my actions |

Acceptance Criteria (Gherkin)

GIVEN I tap a life area tile

WHEN the Explorer view opens

THEN a line chart shows my score for the last 30, 90, or 365 days

AND I can switch time range with a segmented control

AND trend direction is shown with a coloured arrow indicator

Dependencies

- E-008 (Data Layer)

- F-002-01

Definition of Done

- Chart renders with real data

- Time range switching tested

- Responsive on mobile

- Empty state shown for insufficient data

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-003-001-01 | Integrate Recharts line chart component | Development | 3h |
| T-003-001-02 | Build score history API endpoint integration | Development | 3h |
| T-003-001-03 | Implement time range segmented control (30/90/365 days) | Development | 2h |
| T-003-001-04 | Write E2E test for chart render and time range interaction | Testing | 2h |

US-003-002 · View sub-category score breakdown

| Role | As a user |
| --- | --- |
| Goal | I want to see how sub-categories contribute to my overall life area score |
| Benefit | So that I know exactly what to focus on to improve |

Acceptance Criteria (Gherkin)

GIVEN I am in the Explorer for a life area

WHEN the sub-category section loads

THEN each sub-category shows a score, weight, and progress bar

AND I can expand any sub-category for detailed breakdown

Dependencies

- E-008 (Data Layer)

Definition of Done

- All sub-categories from API render

- Expand/collapse animated

- Progress bars animate on enter

- Empty state handled

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-003-002-01 | Build sub-category list component with progress bars | Development | 3h |
| T-003-002-02 | Wire to sub-category breakdown API endpoint | Development | 2h |
| T-003-002-03 | Implement accordion expand/collapse with framer-motion | Development | 2h |

F-003-02 · Profession Track Detail View

Detail view for profession cards — full skill map, learning path, and role matching overview.

US-003-003 · View full skill map for a profession track

| Role | As a user |
| --- | --- |
| Goal | I want to see all skills required for a track and my current level |
| Benefit | So that I have a clear, actionable roadmap for professional growth |

Acceptance Criteria (Gherkin)

GIVEN I click a Growth card CTA

WHEN the profession track detail loads

THEN I see a skill map with all required skills

AND each skill shows current vs required level

AND completed skills show a checkmark

AND I can click any skill to see learning resources

Dependencies

- E-006 (Profession Intelligence)

- E-008 (Data Layer)

Definition of Done

- Skill map renders with real data

- Current vs required levels displayed

- Resource navigation works

- Responsive on mobile

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-003-003-01 | Design and implement SkillMap component | Development | 5h |
| T-003-003-02 | Wire to profession track API endpoint | Development | 3h |
| T-003-003-03 | Implement skill-to-resource navigation | Development | 2h |
| T-003-003-04 | Write integration tests for skill map data binding | Testing | 2h |

F-003-03 · Global Search

Client-side keyword search across life areas, skills, and resources with grouped results.

US-003-004 · Search for content by keyword

| Role | As a user |
| --- | --- |
| Goal | I want to find specific content in Explorer by typing a keyword |
| Benefit | So that I navigate the platform quickly without browsing every section |

Acceptance Criteria (Gherkin)

GIVEN I type in the search bar

WHEN I enter a keyword

THEN results appear within 300ms filtered by keyword

AND results are grouped by type (Life Area / Skill / Resource)

AND I can click a result to navigate directly

Dependencies

- E-008 (Data Layer)

Definition of Done

- Search returns results within 300ms (local Fuse.js index)

- All content types searchable

- Keyboard navigable results

- Empty state for no results

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-003-004-01 | Build client-side search index with Fuse.js | Development | 3h |
| T-003-004-02 | Implement search results component with type grouping | Development | 3h |
| T-003-004-03 | Add keyboard navigation to results list | Development | 2h |

E-004 · Goals Engine

| Description | Goal setting, daily progress tracking, streak management, and weekly completion reporting across all life areas and profession tracks. |
| --- | --- |
| Business Value | Core retention driver — users who set and track goals have 3x higher 30-day retention. Goals bridge scores to intentional action. |
| Features | F-004-01: Goal Creation and Management F-004-02: Daily Progress Logging F-004-03: Weekly Goal Summary |

F-004-01 · Goal Creation and Management

Guided creation flow, goal listing, editing, and archiving.

US-004-001 · Create a goal with a measurable target and deadline

| Role | As a user |
| --- | --- |
| Goal | I want to create a specific goal with a target and deadline linked to a life area |
| Benefit | So that I have a clear, time-bound commitment to work towards |

Acceptance Criteria (Gherkin)

GIVEN I click Add Goal from any life area view

WHEN I complete the goal creation form

THEN my goal appears in the Goals list with title, target, deadline, and linked area

AND the goal contributes to my weekly goal completion metric

Dependencies

- E-008 (Data Layer)

- E-002 (Dashboard)

Definition of Done

- Goal creation API returns 201

- Wizard validates all required fields

- New goal appears in dashboard stats

- Goal persisted server-side

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-004-001-01 | Design goal creation wizard UI (3 steps: What / When / Why) | Design | 4h |
| T-004-001-02 | Build wizard UI with form validation | Development | 5h |
| T-004-001-03 | Integrate with POST /api/goals endpoint | Development | 3h |
| T-004-001-04 | Write E2E test for full goal creation flow | Testing | 3h |

US-004-002 · Mark a goal as complete

| Role | As a user |
| --- | --- |
| Goal | I want to mark a goal complete when I achieve it |
| Benefit | So that my achievement is recorded and my stats are updated |

Acceptance Criteria (Gherkin)

GIVEN I have an active goal

WHEN I mark it as complete

THEN the goal moves to the Completed section

AND my weekly completion count increments

AND a completion animation plays

AND my life area score is recalculated

Dependencies

- US-004-001

- E-008 (Data Layer)

Definition of Done

- Goal completion API returns 200

- Stats row updates within 1 second

- Completion animation plays once

- Score recalculation triggered server-side

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-004-002-01 | Implement goal completion with optimistic UI update | Development | 3h |
| T-004-002-02 | Build completion animation (ring pulse + micro-confetti) | Development | 2h |
| T-004-002-03 | Trigger score recalculation event on completion | Development | 2h |

F-004-02 · Daily Progress Logging

Incremental progress logging with streaks, history, and nudge notifications.

US-004-003 · Log incremental progress against a numeric goal

| Role | As a user |
| --- | --- |
| Goal | I want to record my daily progress towards a goal |
| Benefit | So that the app reflects actual effort, not just binary completion |

Acceptance Criteria (Gherkin)

GIVEN I have an active goal with a numeric target

WHEN I log a progress entry

THEN the progress bar updates to reflect my cumulative total

AND a history log shows all entries with timestamps

AND I receive a streak credit for consecutive daily logs

Dependencies

- US-004-001

Definition of Done

- Progress entry persisted to API

- Progress bar updates in real time

- Streak logic tested with edge cases

- History log paginates for >20 entries

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-004-003-01 | Build progress entry input component | Development | 2h |
| T-004-003-02 | Integrate with POST /api/goals/:id/progress endpoint | Development | 2h |
| T-004-003-03 | Implement streak logic for consecutive daily logs | Development | 3h |
| T-004-003-04 | Build paginated progress history list | Development | 3h |

F-004-03 · Weekly Goal Summary

End-of-week performance review: completion rate, streak highlights, and area-level breakdown.

US-004-004 · View weekly goal summary dashboard

| Role | As a user |
| --- | --- |
| Goal | I want to review my goal performance at the end of each week |
| Benefit | So that I can reflect and plan the next week intentionally |

Acceptance Criteria (Gherkin)

GIVEN the current week has ended

WHEN I navigate to the Goals summary

THEN I see goals set, completed, and completion percentage

AND my longest streak across all goals

AND which areas had most/least goal activity

Dependencies

- F-004-01

- F-004-02

Definition of Done

- Summary data pulled from API

- All metrics correct with seeded test data

- Summary accessible from dashboard and notification links

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-004-004-01 | Build WeeklySummary view component | Development | 4h |
| T-004-004-02 | Wire to GET /api/goals/weekly-summary endpoint | Development | 2h |
| T-004-004-03 | Write unit tests for summary calculation logic | Testing | 2h |

E-005 · Milestones Engine

| Description | System for recording, displaying, and sharing major life and career achievements — distinct from goals by their significance and narrative permanence. |
| --- | --- |
| Business Value | Drives emotional connection and organic acquisition. Shareable milestone cards are the primary social sharing mechanism for P1. |
| Features | F-005-01: Milestone Creation F-005-02: Milestone Timeline and Detail F-005-03: Milestone Sharing |

F-005-01 · Milestone Creation

Form-based creation of a significant achievement linked to a life area with date, description, and tags.

US-005-001 · Record a significant life achievement

| Role | As a user |
| --- | --- |
| Goal | I want to record a major life achievement with description and date |
| Benefit | So that my history is captured and contributes to my life score |

Acceptance Criteria (Gherkin)

GIVEN I navigate to the Milestones section

WHEN I add a new milestone

THEN I enter a title, description, date, and linked life area

AND the milestone appears in my timeline in chronological order

AND my life score is recalculated to reflect the milestone

Dependencies

- E-008 (Data Layer)

Definition of Done

- Milestone creation API returns 201

- Timeline updates in real time

- Score recalculation triggered

- Form validation prevents empty submissions

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-005-001-01 | Build milestone creation form with validation | Development | 3h |
| T-005-001-02 | Integrate with POST /api/milestones endpoint | Development | 2h |
| T-005-001-03 | Build milestone timeline list component | Development | 4h |
| T-005-001-04 | Write E2E test for milestone creation flow | Testing | 2h |

F-005-02 · Milestone Timeline and Detail

Chronological timeline with filter controls and a full-detail modal for each milestone.

US-005-002 · Browse milestones in a chronological timeline

| Role | As a user |
| --- | --- |
| Goal | I want to see all my milestones in a filtered chronological view |
| Benefit | So that I appreciate the journey I have made and can share it with others |

Acceptance Criteria (Gherkin)

GIVEN I have at least one milestone

WHEN I open the Milestones view

THEN milestones appear in reverse chronological order

AND I can filter by life area or year

AND I can click any milestone to open a full-detail view

Dependencies

- US-005-001

Definition of Done

- Timeline renders all milestones from API

- Filters work correctly

- Detail view opens on click

- Empty state shown for zero milestones

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-005-002-01 | Build milestone timeline layout | Development | 4h |
| T-005-002-02 | Implement area and year filter controls | Development | 3h |
| T-005-002-03 | Build milestone detail modal/bottom sheet | Development | 3h |

F-005-03 · Milestone Sharing

Server-side image generation for shareable milestone cards with P1 branding.

US-005-003 · Export a milestone as a shareable image card

| Role | As a user |
| --- | --- |
| Goal | I want to export my milestone as a professional shareable image |
| Benefit | So that I celebrate and share achievements on LinkedIn and other platforms |

Acceptance Criteria (Gherkin)

GIVEN I am viewing a milestone detail

WHEN I click Share

THEN an image card is generated with title, date, and P1 branding

AND I can download the image or copy a shareable link

AND the link requires authentication to view on P1

Dependencies

- US-005-001

- E-007 (Auth)

Definition of Done

- Image generation succeeds for all milestone types

- Image is 1200x628px (OG dimensions)

- Shareable link expires after 30 days

- GDPR: user can revoke shared links

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-005-003-01 | Implement server-side card image generation (Puppeteer/html-to-image) | Development | 5h |
| T-005-003-02 | Build shareable link generation API (signed URL, 30-day expiry) | Development | 3h |
| T-005-003-03 | Build share sheet UI component | Development | 2h |

E-006 · Profession Intelligence

| Description | The intelligence layer that maps skills to roles, generates personalised profession tracks, assesses capability, and surfaces market-relevant opportunities. |
| --- | --- |
| Business Value | The core value proposition for professional users — bridges personal development to real market outcomes. |
| Features | F-006-01: Skill Assessment F-006-02: Profession Track Generation F-006-03: Role Market Intelligence F-006-04: Learning Resource Curation |

F-006-01 · Skill Assessment

Initial and periodic self-assessment across technical and soft-skill domains, generating a baseline capability profile.

US-006-001 · Complete initial skill self-assessment

| Role | As a user |
| --- | --- |
| Goal | I want to assess my current skills across a defined taxonomy |
| Benefit | So that P1 has an accurate baseline to generate my profession track |

Acceptance Criteria (Gherkin)

GIVEN I have not completed an assessment

WHEN I begin the assessment flow

THEN I am presented with skills grouped by domain

AND I can rate each skill on a 1-5 scale

AND on completion my profession profile is generated within 5 seconds

Dependencies

- E-007 (Auth)

- E-008 (Data Layer)

Definition of Done

- Assessment captures all skill domains

- Profile generated within 5 seconds

- Assessment results persisted

- Re-assessment allowed after 90 days

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-006-001-01 | Build skill assessment wizard UI (grouped by domain) | Development | 6h |
| T-006-001-02 | Integrate with POST /api/assessments endpoint | Development | 3h |
| T-006-001-03 | Implement profession profile generation trigger | Development | 2h |
| T-006-001-04 | Write E2E test for full assessment flow | Testing | 3h |

F-006-02 · Profession Track Generation

Algorithm that creates a personalised development track from skill gap analysis.

US-006-002 · Receive a personalised profession development track

| Role | As a user |
| --- | --- |
| Goal | I want to receive a specific track tailored to my skills and career goals |
| Benefit | So that I have a clear path to career progression, not generic advice |

Acceptance Criteria (Gherkin)

GIVEN my skill assessment is complete

WHEN the track is generated

THEN I receive 2-3 recommended tracks based on skill gap analysis

AND each shows estimated completion time and required skills

AND I can select my primary track

Dependencies

- US-006-001

Definition of Done

- Track generation completes in < 10 seconds

- At least 2 tracks generated per user

- Track selection persisted to profile

- Tracks update when skills are updated

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-006-002-01 | Implement skill gap analysis algorithm (backend) | Development | 8h |
| T-006-002-02 | Build profession track recommendation UI with track selector | Development | 4h |
| T-006-002-03 | Integrate track selection with user profile API | Development | 2h |

F-006-03 · Role Market Intelligence

Live market data showing roles that match the user skill profile and projected trajectory.

US-006-003 · View job roles matching my skill profile

| Role | As a user |
| --- | --- |
| Goal | I want to see real job roles that match my current and projected skills |
| Benefit | So that I validate that my development track has genuine market value |

Acceptance Criteria (Gherkin)

GIVEN my track is set

WHEN I view the Opportunities section

THEN I see roles with title, company type, salary range, and match percentage

AND I can filter by location, seniority, and role type

AND roles refresh weekly from market data

Dependencies

- US-006-002

- E-008 (Data Layer)

Definition of Done

- Role data from verified market API

- Match percentage algorithm documented and tested

- Filters work correctly

- Weekly data refresh via Azure Function

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-006-003-01 | Integrate with jobs market data API | Development | 6h |
| T-006-003-02 | Implement role match percentage algorithm | Development | 5h |
| T-006-003-03 | Build roles list UI with filter controls | Development | 4h |
| T-006-003-04 | Set up weekly refresh Azure Function (CRON) | DevOps | 3h |

F-006-04 · Learning Resource Curation

Curated courses, articles, and books mapped to skills, with completion tracking.

US-006-004 · Access curated learning resources for a skill

| Role | As a user |
| --- | --- |
| Goal | I want to find the best learning resources for a specific skill |
| Benefit | So that I spend less time searching and more time learning |

Acceptance Criteria (Gherkin)

GIVEN I click on a skill in my profession track

WHEN the skill detail page loads

THEN I see 3-5 curated resources (courses, articles, or books)

AND each resource shows estimated time, cost, and quality rating

AND I can mark a resource as in-progress or completed

Dependencies

- US-006-002

- E-008 (Data Layer)

Definition of Done

- Resources loaded from curated database

- Completion state persisted

- Resource URLs validated (no 404s)

- Quality ratings sourced from external data

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-006-004-01 | Build learning resource data model and API endpoint | Development | 4h |
| T-006-004-02 | Build skill resource list UI component | Development | 3h |
| T-006-004-03 | Implement resource completion tracking | Development | 2h |

E-007 · Authentication & Accounts

| Description | Full user identity, authentication, registration, onboarding, and account management — the foundation of all personalised P1 features. |
| --- | --- |
| Business Value | Without identity there is no personalisation, data continuity, or monetisation. This epic unblocks every other epic. |
| Features | F-007-01: Email Registration and Verification F-007-02: Login and JWT Session Management F-007-03: Social Login (Google / Apple) F-007-04: User Onboarding Wizard F-007-05: Account Management |

F-007-01 · Email Registration and Verification

Email/password registration with email verification, rate limiting, and GDPR-compliant consent.

US-007-001 · Register a new account with email and password

| Role | As a new user |
| --- | --- |
| Goal | I want to create a P1 account with my email and a secure password |
| Benefit | So that I can access the full platform with my data persisted |

Acceptance Criteria (Gherkin)

GIVEN I am on the registration page

WHEN I submit a valid email and strong password

THEN my account is created and I receive a verification email within 60 seconds

AND I am redirected to an awaiting-verification screen

WHEN I click the verification link

THEN my account is activated and I am redirected to onboarding

Dependencies

- E-008 (Data Layer)

- Infrastructure — Email service

Definition of Done

- Registration endpoint returns 201

- Verification email delivered (tested with Mailtrap)

- Password hashed with bcrypt (cost >= 12)

- Rate limiting: 5 attempts/hour/IP

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-007-001-01 | Implement POST /auth/register with email uniqueness check | Development | 4h |
| T-007-001-02 | Implement email verification flow with signed token (24h expiry) | Development | 3h |
| T-007-001-03 | Build registration form UI with client-side validation | Development | 3h |
| T-007-001-04 | Add rate limiting middleware to all auth endpoints | Development | 2h |
| T-007-001-05 | Write integration tests for registration + verification | Testing | 3h |

F-007-02 · Login and JWT Session Management

JWT access tokens (15-min) + refresh token rotation (30-day), stored in httpOnly cookies.

US-007-002 · Log in and receive a secure JWT session

| Role | As a registered user |
| --- | --- |
| Goal | I want to log in with my credentials and maintain a secure session |
| Benefit | So that I can access my personal data without re-authenticating constantly |

Acceptance Criteria (Gherkin)

GIVEN I have a verified account

WHEN I submit valid credentials

THEN I receive a JWT (15-min) and refresh token (30-day) in httpOnly cookies

AND I am redirected to the dashboard

WHEN my access token expires

THEN it is silently refreshed using the refresh token

WHEN my refresh token expires

THEN I am redirected to the login page

Dependencies

- US-007-001

Definition of Done

- Login returns 200 with tokens in httpOnly cookies

- Token refresh tested with expired access token

- Refresh token rotated on every use

- CSRF protection implemented

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-007-002-01 | Implement POST /auth/login with JWT issuance | Development | 4h |
| T-007-002-02 | Implement refresh token endpoint with rotation | Development | 4h |
| T-007-002-03 | Build login form UI with error handling | Development | 2h |
| T-007-002-04 | Implement silent token refresh in Axios interceptor | Development | 3h |

F-007-03 · Social Login (Google / Apple)

OAuth 2.0 sign-in via Google and Sign in with Apple with PKCE and account linking.

US-007-003 · Sign in with Google

| Role | As a user |
| --- | --- |
| Goal | I want to log in using my Google account |
| Benefit | So that I access P1 without creating a separate password |

Acceptance Criteria (Gherkin)

GIVEN I am on the login page

WHEN I click Sign in with Google

THEN I am redirected to Google OAuth consent screen

WHEN I authorise

THEN my account is created or linked automatically

AND I am logged in and redirected to the dashboard

Dependencies

- F-007-02

Definition of Done

- Google OAuth flow completes on web and mobile

- Account linked if email already exists

- PKCE used

- Profile picture used as default avatar

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-007-003-01 | Store Google OAuth credentials in Azure Key Vault | DevOps | 2h |
| T-007-003-02 | Implement Google OAuth callback endpoint with PKCE | Development | 4h |
| T-007-003-03 | Implement account linking logic (email match) | Development | 3h |
| T-007-003-04 | Build Google and Apple sign-in button components | Development | 2h |

F-007-04 · User Onboarding Wizard

3-step post-registration wizard: profile setup, initial life assessment, and first goal creation.

US-007-004 · Complete onboarding after first registration

| Role | As a new user |
| --- | --- |
| Goal | I want to be guided through setting up my profile after registering |
| Benefit | So that I immediately understand platform value and have a personalised starting point |

Acceptance Criteria (Gherkin)

GIVEN I have just verified my email

WHEN I am redirected post-verification

THEN I see a 3-step wizard: Profile, Life Assessment, First Goal

AND I cannot access the dashboard without completing all steps

AND my progress is saved if I abandon and return

Dependencies

- US-007-001

- F-006-01

- F-004-01

Definition of Done

- All 3 steps required before dashboard access

- Partial progress saved between sessions

- Onboarding data seeds the initial profile

- E2E test covers full flow

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-007-004-01 | Build 3-step wizard shell with progress indicator | Development | 4h |
| T-007-004-02 | Build Profile step (name, avatar, location, profession) | Development | 3h |
| T-007-004-03 | Integrate skill assessment step into wizard | Development | 3h |
| T-007-004-04 | Build First Goal step with life area selector | Development | 3h |
| T-007-004-05 | Write E2E test for complete onboarding flow | Testing | 3h |

F-007-05 · Account Management

Profile editing, password change, email change, 2FA, and account deletion.

US-007-005 · Change account password from Settings

| Role | As a authenticated user |
| --- | --- |
| Goal | I want to change my P1 password securely |
| Benefit | So that I can maintain my account security when needed |

Acceptance Criteria (Gherkin)

GIVEN I am logged in on the Settings page

WHEN I submit current and new passwords

THEN my password is updated

AND all existing sessions are invalidated

AND I receive a confirmation email

Dependencies

- F-007-02

Definition of Done

- Password change endpoint returns 200

- All sessions invalidated

- Confirmation email sent

- Old password verified before change

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-007-005-01 | Implement POST /account/password endpoint | Development | 3h |
| T-007-005-02 | Implement session invalidation on password change | Development | 2h |
| T-007-005-03 | Build change password form in Settings UI | Development | 2h |

E-008 · Data Layer & Sync

| Description | The persistence, API, and synchronisation layer for all P1 data — scores, goals, milestones, skills, profiles, and offline resilience. |
| --- | --- |
| Business Value | Enables cross-device continuity, offline resilience, and the data foundation on which all intelligence features are built. |
| Features | F-008-01: RESTful API Core F-008-02: Score Calculation Engine F-008-03: PWA Offline Support F-008-04: GDPR Data Export |

F-008-01 · RESTful API Core

Core API endpoints for all P1 domain entities with OpenAPI 3.0 documentation.

US-008-001 · Retrieve full profile in a single API round-trip

| Role | As a frontend engineer |
| --- | --- |
| Goal | I want to have a single endpoint returning everything needed to render the dashboard |
| Benefit | So that the dashboard renders with one API call, minimising latency |

Acceptance Criteria (Gherkin)

GIVEN I have a valid JWT

WHEN I call GET /api/me

THEN I receive life scores, stats, top 3 goals, recent milestones, and profession track summary

AND P50 response time is under 200ms

AND the schema is versioned and documented in OpenAPI 3.0

Dependencies

- E-007 (Auth)

Definition of Done

- GET /api/me returns all required fields

- P50 < 200ms verified by load test

- Schema in OpenAPI 3.0

- Secured with JWT middleware

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-008-001-01 | Design GET /api/me response schema | Design | 2h |
| T-008-001-02 | Implement GET /api/me with optimised DB queries | Development | 5h |
| T-008-001-03 | Add Redis caching for profile data (5-min TTL) | Development | 3h |
| T-008-001-04 | Write OpenAPI 3.0 documentation | Documentation | 2h |
| T-008-001-05 | Load test with k6: verify P50 < 200ms at 100 RPS | Testing | 3h |

F-008-02 · Score Calculation Engine

Server-side engine calculating life area scores, overall life score, and percentile rank against the global cohort.

US-008-002 · Life score recalculates automatically when data changes

| Role | As a user |
| --- | --- |
| Goal | I want to have my score update when I complete goals or add milestones |
| Benefit | So that my score is always accurate and motivating |

Acceptance Criteria (Gherkin)

GIVEN I complete a goal or log a milestone

WHEN the change is persisted

THEN my life area score and overall score recalculate within 2 seconds

AND my percentile rank is updated against the global cohort

AND the updated score is reflected on next dashboard load

Dependencies

- F-008-01

- F-004-01

Definition of Done

- Score recalculation completes within 2 seconds

- Algorithm documented and reviewed by product

- Unit tested with seeded data scenarios

- Concurrent updates handled correctly

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-008-002-01 | Design life score calculation algorithm with domain review | Design | 4h |
| T-008-002-02 | Implement ScoreCalculationService (domain layer) | Development | 8h |
| T-008-002-03 | Implement percentile ranking against global cohort | Development | 4h |
| T-008-002-04 | Write unit tests for all score calculation edge cases | Testing | 4h |

F-008-03 · PWA Offline Support

Service worker with IndexedDB caching, offline indicator, and conflict-resolution sync queue.

US-008-003 · View last-loaded dashboard data when offline

| Role | As a user |
| --- | --- |
| Goal | I want to see my dashboard data even without internet connectivity |
| Benefit | So that I can check my metrics in environments without connectivity |

Acceptance Criteria (Gherkin)

GIVEN I have previously loaded the dashboard

WHEN I lose connectivity

THEN the last dashboard data is visible from cache

AND a subtle offline indicator appears in the NavBar

WHEN connectivity is restored

THEN local changes sync to the server

AND the offline indicator disappears

Dependencies

- F-008-01

Definition of Done

- Service worker registered and caching API responses

- Offline indicator implemented

- Conflict strategy documented (last-write-wins)

- Tested with Chrome DevTools offline mode

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-008-003-01 | Configure Vite PWA plugin with service worker strategy | DevOps | 3h |
| T-008-003-02 | Implement dashboard API response caching in service worker | Development | 4h |
| T-008-003-03 | Build offline indicator UI component | Development | 2h |
| T-008-003-04 | Implement sync queue for offline mutations | Development | 5h |

F-008-04 · GDPR Data Export

Full data export as ZIP/JSON, delivered via email with a signed 48h download link.

US-008-004 · Download all my personal data as a GDPR data export

| Role | As a user |
| --- | --- |
| Goal | I want to download a complete export of all my P1 data |
| Benefit | So that I maintain full ownership and portability of my personal data |

Acceptance Criteria (Gherkin)

GIVEN I request a data export from Settings

WHEN the export is ready (within 24h)

THEN I receive an email with a signed download link

AND the download is a ZIP containing JSON files for each data entity

AND the link expires after 48 hours

Dependencies

- E-007 (Auth)

Definition of Done

- Export job completes within 24h SLA

- All data entities included

- Link is a signed URL expiring in 48h

- Tested with large datasets (1000+ goals)

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-008-004-01 | Implement data export background job (Azure Function) | Development | 5h |
| T-008-004-02 | Generate signed Azure Blob Storage download URL | Development | 2h |
| T-008-004-03 | Send export-ready email notification | Development | 2h |
| T-008-004-04 | Write integration test for full export flow | Testing | 3h |

E-009 · Mobile Foundations (.NET MAUI)

| Description | .NET MAUI native app for iOS and Android — native navigation shell, native component rendering, push notifications, and offline resilience. |
| --- | --- |
| Business Value | Mobile is the primary daily access point. Native experience drives habit formation and sustained daily engagement. |
| Features | F-009-01: MAUI App Shell and Navigation F-009-02: Native Dashboard View F-009-03: Push Notification Integration |

F-009-01 · MAUI App Shell and Navigation

Native Shell navigation with tab bar, back stack, deep linking, and safe-area handling.

US-009-001 · Navigate between main sections using a native tab bar

| Role | As a mobile user |
| --- | --- |
| Goal | I want to switch between Dashboard, Explorer, Goals, and Profile with a tab bar |
| Benefit | So that navigation feels natural and follows platform conventions |

Acceptance Criteria (Gherkin)

GIVEN the app is open

WHEN I tap any tab bar item

THEN the corresponding section loads within 200ms

AND the active tab is visually highlighted

AND my scroll position in each tab is preserved when switching

Dependencies

- E-007 (Auth)

Definition of Done

- Tab bar works on iOS 16+ and Android 12+

- Scroll position preserved

- Deep linking tested for each section

- Back gesture works on both platforms

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-009-001-01 | Configure MAUI Shell with 4 tab items and icons | Development | 3h |
| T-009-001-02 | Configure deep link routes for all sections | Development | 3h |
| T-009-001-03 | Implement safe-area handling for notch/Dynamic Island | Development | 2h |
| T-009-001-04 | Test navigation on iOS simulator and Android emulator | Testing | 2h |

F-009-02 · Native Dashboard View

MAUI-native dashboard with LayoutShellPage, HeroView, StatsRowView, and LifeTile grid with parallax.

US-009-002 · View dashboard on mobile with native animations and parallax

| Role | As a mobile user |
| --- | --- |
| Goal | I want to see my dashboard with native performance and animations |
| Benefit | So that the experience feels premium and native, not a wrapped web view |

Acceptance Criteria (Gherkin)

GIVEN I am logged in on mobile

WHEN the dashboard loads

THEN HeroView, StatsRowView, and LifeTile grid render natively

AND PercentileRingControl animates with SpringMedium easing

AND ParallaxBehavior is applied to the hero background

Dependencies

- F-009-01

- E-007 (Auth)

- E-008 (Data Layer)

- F-001-03

Definition of Done

- All views render on iOS and Android

- Ring animation is 600ms

- Parallax on iOS and Android

- >= 60fps on mid-range devices (Pixel 6a)

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-009-002-01 | Build LayoutShellPage with sticky ModeSwitcher and parallax hero | Development | 6h |
| T-009-002-02 | Wire HeroView, StatsRowView, LifeTile grid to API endpoints | Development | 5h |
| T-009-002-03 | Profile and optimise for 60fps on Pixel 6a | Testing | 3h |

F-009-03 · Push Notification Integration

Azure Notification Hubs integration delivering APNs (iOS) and FCM (Android) push notifications with deep links.

US-009-003 · Receive a push notification for goal deadline reminders

| Role | As a mobile user |
| --- | --- |
| Goal | I want to be notified when a goal deadline is approaching |
| Benefit | So that I stay on track with goals without having to open the app |

Acceptance Criteria (Gherkin)

GIVEN I have a goal with a deadline in 24 hours

WHEN the reminder trigger fires

THEN I receive a push notification with goal title and deadline

AND tapping it opens the app directly to that goal

AND I can disable reminders in Settings

Dependencies

- F-009-01

- E-010 (Notifications)

- E-011 (Settings)

Definition of Done

- Push delivered on iOS (APNs) and Android (FCM)

- Deep link opens correct goal

- Notification preferences respected

- Tested on physical devices

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-009-003-01 | Configure Azure Notification Hubs for APNs and FCM | DevOps | 4h |
| T-009-003-02 | Implement device token registration in MAUI app | Development | 3h |
| T-009-003-03 | Build notification tap deep link handler | Development | 2h |
| T-009-003-04 | Test on physical iPhone and Android device | Testing | 3h |

E-010 · Notifications

| Description | Multi-channel notification system — push, email, and in-app — for goal reminders, milestone celebrations, weekly summaries, and system alerts. |
| --- | --- |
| Business Value | Well-timed, relevant notifications increase DAU by an estimated 25-40%. Notifications are the primary re-engagement mechanism. |
| Features | F-010-01: In-App Notification Centre F-010-02: Weekly Summary Email F-010-03: Goal Deadline Notifications |

F-010-01 · In-App Notification Centre

Bell icon notification tray with unread badge, read/dismiss actions, and real-time count.

US-010-001 · View and manage unread notifications in a tray

| Role | As a user |
| --- | --- |
| Goal | I want to see all my unread notifications in one place |
| Benefit | So that I never miss important updates about goals or milestones |

Acceptance Criteria (Gherkin)

GIVEN I have unread notifications

WHEN I click the bell icon

THEN the tray shows all unread notifications with title, description, and time

AND I can mark individual notifications as read

AND I can dismiss all with one action

AND the unread badge count updates in real time

Dependencies

- E-002 (Dashboard)

Definition of Done

- Tray renders all unread items from API

- Mark-read and dismiss-all work

- Real-time badge via polling (30s interval)

- Keyboard accessible

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-010-001-01 | Build notification tray UI component | Development | 4h |
| T-010-001-02 | Integrate with notifications API (list/read/dismiss) | Development | 3h |
| T-010-001-03 | Implement unread count polling (30s interval) | Development | 2h |
| T-010-001-04 | Add unread badge to NavBar bell icon | Development | 1h |

F-010-02 · Weekly Summary Email

Automated Monday 8AM email with goal stats, score changes, and a personalised message — timezone-aware with one-click unsubscribe.

US-010-002 · Receive a weekly performance summary every Monday morning

| Role | As a user |
| --- | --- |
| Goal | I want to get a summary of my previous week delivered to my inbox |
| Benefit | So that I stay motivated and informed even when I have not opened the app |

Acceptance Criteria (Gherkin)

GIVEN I have email notifications enabled

WHEN Monday 8:00 AM in my local timezone arrives

THEN I receive an email showing weekly stats, goal completion, and a personalised note

AND the email links back to my dashboard

AND I can unsubscribe in one click

Dependencies

- E-008 (Data Layer)

- E-011 (Settings)

- Infrastructure — Email service

Definition of Done

- Email delivered within 30 minutes of trigger

- Correct data for user timezone

- One-click unsubscribe is CAN-SPAM/GDPR compliant

- HTML renders in Gmail, Outlook, and Apple Mail (tested in Litmus)

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-010-002-01 | Design weekly summary HTML email template | Design | 4h |
| T-010-002-02 | Implement weekly summary Azure Function (CRON Monday 8AM) | Development | 4h |
| T-010-002-03 | Implement per-user timezone-aware scheduling | Development | 3h |
| T-010-002-04 | Implement one-click unsubscribe with signed JWT token | Development | 2h |
| T-010-002-05 | Test email rendering in Litmus across major clients | Testing | 3h |

F-010-03 · Goal Deadline Notifications

T-24h push + in-app reminders for goal deadlines with snooze capability.

US-010-003 · Receive reminder when a goal deadline is 24 hours away

| Role | As a user |
| --- | --- |
| Goal | I want to be reminded automatically when a goal deadline approaches |
| Benefit | So that I complete goals on time rather than letting them expire |

Acceptance Criteria (Gherkin)

GIVEN I have a goal with a deadline

WHEN the deadline is 24 hours away

THEN I receive in-app and push notifications (if enabled)

AND each notification links directly to the goal

AND I can snooze the reminder for 4 hours

Dependencies

- F-004-01

- F-010-01

- E-009 (Mobile)

Definition of Done

- Notification delivered at correct T-24h

- Snooze re-triggers after 4h

- Both channels tested

- Notification not sent if goal already completed

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-010-003-01 | Implement goal deadline reminder Azure Function | Development | 4h |
| T-010-003-02 | Build snooze functionality with re-schedule logic | Development | 3h |
| T-010-003-03 | Test in-app and push channel routing | Testing | 2h |

E-011 · Settings & Preferences

| Description | User-controlled preferences for notifications, appearance (light/dark/system), accessibility, privacy, and GDPR data rights. |
| --- | --- |
| Business Value | Settings that give users control build trust and reduce churn. Users who can customise their experience have higher long-term retention. |
| Features | F-011-01: Notification Preferences F-011-02: Appearance Settings F-011-03: Privacy and GDPR Controls |

F-011-01 · Notification Preferences

Granular per-channel (email, push, in-app) and per-type notification controls.

US-011-001 · Configure notification types and channels

| Role | As a user |
| --- | --- |
| Goal | I want to control which notifications I receive and on which channels |
| Benefit | So that I get relevant alerts without notification fatigue |

Acceptance Criteria (Gherkin)

GIVEN I am on Settings > Notifications

WHEN I toggle any notification type

THEN my preference is saved immediately

AND future notifications of that type are sent or suppressed accordingly

AND I can configure email, push, and in-app separately per type

Dependencies

- E-010 (Notifications)

- E-007 (Auth)

Definition of Done

- All notification types configurable per channel

- Preferences persisted to user profile

- Tested: disabled notification type is not delivered

- Sensible defaults (weekly summary on, micro-notifications off)

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-011-001-01 | Build notification preferences settings page | Development | 4h |
| T-011-001-02 | Implement GET/PUT /settings/notifications endpoint | Development | 3h |
| T-011-001-03 | Wire notification dispatch to check preferences before sending | Development | 3h |

F-011-02 · Appearance Settings

Theme selection (light / dark / follow system), with matchMedia listener for system auto-mode.

US-011-002 · Set theme to follow system preference automatically

| Role | As a user |
| --- | --- |
| Goal | I want to have P1 automatically match my OS light/dark mode |
| Benefit | So that I do not need to manually switch themes when I change my OS setting |

Acceptance Criteria (Gherkin)

GIVEN I select Follow System in appearance settings

WHEN my OS switches light/dark mode

THEN P1 updates its theme within 200ms without a page reload

AND my preference is saved as "system" in localStorage

Dependencies

- US-001-005

Definition of Done

- matchMedia listener implemented in useTheme hook

- Theme switches on OS change without reload

- "system" option persists correctly

- Tested on macOS and Windows

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-011-002-01 | Add "system" option to useTheme hook using matchMedia listener | Development | 2h |
| T-011-002-02 | Build appearance settings page (System / Light / Dark) | Development | 2h |
| T-011-002-03 | Test system theme switching on macOS and Windows | Testing | 2h |

F-011-03 · Privacy and GDPR Controls

Data export, account deletion with 14-day grace period, and consent management.

US-011-003 · Request permanent account deletion (GDPR Art. 17)

| Role | As a user |
| --- | --- |
| Goal | I want to permanently delete my account and all associated data |
| Benefit | So that I have full control over my personal data in line with GDPR |

Acceptance Criteria (Gherkin)

GIVEN I am on Settings > Privacy

WHEN I confirm account deletion with my password

THEN a 14-day grace period begins

AND I receive a confirmation email with an option to cancel

WHEN the grace period expires

THEN all my data is permanently deleted from all systems

Dependencies

- E-007 (Auth)

- E-008 (Data Layer)

Definition of Done

- 14-day grace period implemented

- Cancellation link in email works

- Deletion covers all entities (database audit passed)

- GDPR DPO sign-off obtained

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-011-003-01 | Implement account deletion request with 14-day grace period | Development | 4h |
| T-011-003-02 | Build data purge background job (runs after grace period) | Development | 4h |
| T-011-003-03 | Send deletion confirmation + cancellation email | Development | 2h |
| T-011-003-04 | Audit deletion completeness across all database tables | Testing | 3h |

E-012 · Infrastructure & DevOps

| Description | Azure cloud infrastructure (IaC), CI/CD pipelines, multi-environment release management, monitoring, alerting, and security hardening. |
| --- | --- |
| Business Value | Reliable infrastructure is non-negotiable. Downtime costs user trust. Poor DevOps practices slow the engineering organisation. |
| Features | F-012-01: Azure Infrastructure as Code (Bicep) F-012-02: CI Pipeline — Frontend F-012-03: CI Pipeline — Backend F-012-04: Release Pipeline and Environments F-012-05: Monitoring, Alerting, and SRE F-012-06: Security Hardening |

F-012-01 · Azure Infrastructure as Code (Bicep)

Bicep templates for all P1 Azure resources — App Service, SQL, Redis, Blob, Key Vault, Notification Hubs, Application Insights.

US-012-001 · Provision the full Azure environment via IaC

| Role | As a DevOps engineer |
| --- | --- |
| Goal | I want to provision all P1 Azure resources using infrastructure as code |
| Benefit | So that environments are reproducible, auditable, and version-controlled |

Acceptance Criteria (Gherkin)

GIVEN IaC templates are in source control

WHEN I run the deploy command for a new environment

THEN all Azure resources are created in under 15 minutes

AND no manual portal configuration is required

AND the deployment is idempotent

Dependencies

- Azure subscription provisioned

Definition of Done

- All resources defined in Bicep

- Templates in source control

- Tested for all 3 environments

- IaC pipeline runs on infrastructure changes

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-012-001-01 | Create Bicep for App Service Plan and Web App (frontend + backend) | DevOps | 4h |
| T-012-001-02 | Create Bicep for Azure SQL, Redis Cache, Blob Storage | DevOps | 5h |
| T-012-001-03 | Create Bicep for Key Vault, Notification Hubs, Application Insights | DevOps | 4h |
| T-012-001-04 | Write IaC deployment pipeline in Azure DevOps | DevOps | 4h |
| T-012-001-05 | Test full environment deploy from scratch (dev environment) | Testing | 3h |

F-012-02 · CI Pipeline — Frontend

Azure DevOps pipeline: TypeScript typecheck, ESLint, Vitest, Vite production build, Storybook deploy.

US-012-002 · Frontend CI pipeline runs on every pull request

| Role | As a engineer |
| --- | --- |
| Goal | I want to have automated quality checks on every frontend PR |
| Benefit | So that broken code is caught before it reaches develop or main |

Acceptance Criteria (Gherkin)

GIVEN a PR is opened

WHEN the CI pipeline triggers

THEN TypeScript typecheck, ESLint, Vitest, and build all run in sequence

AND the pipeline fails fast on first error

AND results are reported on the PR

AND pipeline completes in under 5 minutes

Dependencies

- F-012-01

Definition of Done

- All 4 stages run correctly

- Pipeline completes in < 5 minutes

- PR cannot be merged if pipeline fails

- Runs on hosted Azure DevOps agents

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-012-002-01 | Create azure-pipelines-frontend.yml with Node.js 20 setup | DevOps | 2h |
| T-012-002-02 | Add typecheck (tsc --noEmit), ESLint, and Vitest stages | DevOps | 2h |
| T-012-002-03 | Add Vite production build with artefact publish | DevOps | 2h |
| T-012-002-04 | Configure branch policy: require passing CI before merge | DevOps | 1h |

F-012-03 · CI Pipeline — Backend

Azure DevOps pipeline: .NET build, xUnit test, code coverage gate, and publish artefact.

US-012-003 · Backend CI pipeline runs on every pull request

| Role | As a engineer |
| --- | --- |
| Goal | I want to have automated build and test checks on every backend PR |
| Benefit | So that broken API changes are caught before reaching develop |

Acceptance Criteria (Gherkin)

GIVEN a PR is opened with backend changes

WHEN the CI pipeline triggers

THEN the .NET solution builds, all unit tests run, and coverage is reported

AND the pipeline fails on any test failure or build error

AND completes in under 8 minutes

Dependencies

- F-012-01

Definition of Done

- Build, test, and coverage stages run

- Coverage gate >= 70%

- Pipeline < 8 minutes

- Coverage report published as PR artifact

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-012-003-01 | Create azure-pipelines-backend.yml with .NET 8 SDK setup | DevOps | 2h |
| T-012-003-02 | Add dotnet build, test, and Coverlet coverage stages | DevOps | 3h |
| T-012-003-03 | Publish test results and coverage to Azure DevOps | DevOps | 2h |
| T-012-003-04 | Configure 70% coverage quality gate | DevOps | 1h |

F-012-04 · Release Pipeline and Environments

Multi-stage release: dev (auto), staging (auto), production (manual approval gate) with rollback procedure.

US-012-004 · Deploy to production only after manual approval

| Role | As a release manager |
| --- | --- |
| Goal | I want to ensure production receives code only after explicit human authorisation |
| Benefit | So that no code reaches production without a deliberate approval step |

Acceptance Criteria (Gherkin)

GIVEN CI passes on the release branch

WHEN the release pipeline runs

THEN it deploys automatically to dev and staging

AND it pauses at production pending approval from an authorised approver

WHEN approved

THEN production deployment completes within 10 minutes

AND all approvers receive an email with deployment summary

Dependencies

- F-012-01

- F-012-02

- F-012-03

Definition of Done

- 3-stage pipeline working end-to-end

- Manual approval gate enforced for production

- Deployment notifications sent to Teams channel

- Rollback procedure documented and tested

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-012-004-01 | Create multi-stage release pipeline (dev/staging/prod) | DevOps | 5h |
| T-012-004-02 | Configure approval gate and approver group for production stage | DevOps | 2h |
| T-012-004-03 | Add deployment notifications to Teams channel | DevOps | 2h |
| T-012-004-04 | Document and test rollback procedure (slot swap / redeploy) | DevOps | 3h |

F-012-05 · Monitoring, Alerting, and SRE

Application Insights, availability tests, PagerDuty alerting, SLO dashboards, and incident runbooks.

US-012-005 · Receive alert when API error rate exceeds 1%

| Role | As a SRE |
| --- | --- |
| Goal | I want to be alerted automatically when error rate exceeds acceptable thresholds |
| Benefit | So that I investigate incidents before users raise support tickets |

Acceptance Criteria (Gherkin)

GIVEN Application Insights is configured

WHEN API error rate (5xx) exceeds 1% over 5 minutes

THEN an alert fires to the on-call engineer via PagerDuty

AND the alert includes error count, affected endpoints, and a link to App Insights

AND the alert auto-resolves when rate drops below 1%

Dependencies

- F-012-01

- F-012-04

Definition of Done

- Application Insights on all services

- Error rate alert tested with synthetic errors

- PagerDuty integration verified

- SLO dashboard visible to all engineers

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-012-005-01 | Configure Application Insights for backend and frontend | DevOps | 3h |
| T-012-005-02 | Create error rate alert rule (>1% / 5 min) in Azure Monitor | DevOps | 2h |
| T-012-005-03 | Integrate Azure Monitor alerts with PagerDuty | DevOps | 2h |
| T-012-005-04 | Set up availability tests for 5 critical API endpoints | DevOps | 2h |

F-012-06 · Security Hardening

OWASP Top 10 mitigations, dependency scanning, secret management, and penetration test readiness.

US-012-006 · All application secrets managed in Azure Key Vault

| Role | As a security engineer |
| --- | --- |
| Goal | I want to ensure no secrets exist in source code or deployment artefacts |
| Benefit | So that P1 meets enterprise security standards and is not vulnerable to credential leaks |

Acceptance Criteria (Gherkin)

GIVEN the application is deployed

WHEN I scan the codebase and artefacts for secrets

THEN no credentials, API keys, or connection strings appear in plain text

AND all secrets are retrieved from Azure Key Vault at runtime

AND Key Vault access is restricted to managed identities only

Dependencies

- F-012-01

Definition of Done

- git-secrets pre-commit hook installed team-wide

- All secrets in Key Vault (audit passed)

- Managed identities for all services

- OWASP ZAP baseline scan: zero critical findings

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-012-006-01 | Audit codebase for hardcoded secrets and migrate to Key Vault | Security | 4h |
| T-012-006-02 | Configure managed identities for all Azure services | DevOps | 3h |
| T-012-006-03 | Install git-secrets pre-commit hook across team | DevOps | 1h |
| T-012-006-04 | Run OWASP ZAP baseline scan and remediate critical findings | Security | 6h |

E-013 · AI Agents (Phase 2)

| Description | Claude-powered AI agents for personalised insights, goal recommendations, profession coaching, and intelligent score interpretation. |
| --- | --- |
| Business Value | AI is the long-term differentiator for P1. Personalised intelligence at scale cannot be replicated manually and creates a deep moat. |
| Features | F-013-01: Life Score Insight Agent F-013-02: Goal Recommendation Agent F-013-03: Personal Coach Chat Interface |

F-013-01 · Life Score Insight Agent

AI agent generating data-grounded, personalised insights when life area scores change significantly.

US-013-001 · Receive AI insight when a life area score declines

| Role | As a user |
| --- | --- |
| Goal | I want to receive a specific AI insight when a life area score drops |
| Benefit | So that I understand why my score changed and know exactly what to do |

Acceptance Criteria (Gherkin)

GIVEN my Health score has declined > 5 points in 14 days

WHEN the insight agent runs

THEN I receive an insight card with a specific observation and suggested action

AND the insight references my actual data, not generic advice

AND it is generated within 30 seconds of the trigger

Dependencies

- E-008 (Data Layer)

- F-003-04

Definition of Done

- Insight generated within 30 seconds

- References user-specific data

- Insight stored and displayed in Explorer

- Data-grounded prompts: no hallucination on test suite

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-013-001-01 | Design system prompt and data-grounding strategy for insight agent | AI/ML | 5h |
| T-013-001-02 | Implement insight generation Azure Function with Claude API | Development | 5h |
| T-013-001-03 | Implement trigger logic (score decline >= 5pts in 14 days) | Development | 3h |
| T-013-001-04 | Test insight quality and grounding with 20 user scenarios | Testing | 4h |

F-013-02 · Goal Recommendation Agent

AI agent suggesting personalised goals for the lowest-scoring life area, one-click acceptance.

US-013-002 · Receive AI goal suggestions for my lowest-scoring area

| Role | As a user |
| --- | --- |
| Goal | I want to get personalised goal suggestions for areas needing improvement |
| Benefit | So that I start improving immediately without having to invent goals from scratch |

Acceptance Criteria (Gherkin)

GIVEN my lowest-scoring life area has no active goals

WHEN I open the Goals page

THEN I see 2-3 AI-suggested goals for that area

AND each suggestion is specific, measurable, and contextually appropriate

AND I can accept a suggestion into active goals with one click

Dependencies

- F-004-01

- F-013-01

Definition of Done

- Suggestions generated within 10 seconds

- One-click accept creates real goal in database

- Suggestions verified contextually appropriate by human review

- User can dismiss and request fresh suggestions

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-013-002-01 | Design goal recommendation prompt with life area context injection | AI/ML | 4h |
| T-013-002-02 | Implement goal suggestion endpoint with Claude API integration | Development | 5h |
| T-013-002-03 | Build goal suggestion cards with accept/dismiss actions | Development | 3h |
| T-013-002-04 | Implement Try Again for generating fresh suggestions | Development | 2h |

F-013-03 · Personal Coach Chat Interface

Streaming conversational AI coach with full profile context, persistent session history, and in-app action suggestions.

US-013-003 · Chat with the P1 AI coach about my scores and goals

| Role | As a user |
| --- | --- |
| Goal | I want to have a natural conversation with an AI coach who knows my full P1 profile |
| Benefit | So that I get personalised, context-aware guidance without booking a human coach |

Acceptance Criteria (Gherkin)

GIVEN I open the AI Coach chat panel

WHEN I ask about my scores or goals

THEN the coach responds with accurate information grounded in my profile

AND the coach maintains context across the conversation

AND the coach can suggest actions I can take directly within P1

Dependencies

- E-008 (Data Layer)

- F-013-01

Definition of Done

- Chat functional with streaming responses

- Responses grounded in user data

- Conversation history persisted per session

- Content moderation layer active

Tasks

| ID | Task | Type | Est. |
| --- | --- | --- | --- |
| T-013-003-01 | Design coach system prompt with full profile context injection | AI/ML | 6h |
| T-013-003-02 | Implement chat endpoint with Claude streaming (SSE) | Development | 6h |
| T-013-003-03 | Build chat UI with streaming message display | Development | 5h |
| T-013-003-04 | Implement session conversation history persistence | Development | 3h |
| T-013-003-05 | Add content moderation before response display | Development | 3h |

# Sprint Plan — First 4 Sprints

All sprints are 2 weeks in duration. Stories are selected to deliver maximum value while respecting dependency order. Each sprint has a clear, testable output deployable to the dev environment.

Sprint 1 — Foundation & Infrastructure

| Duration | 2 weeks |
| --- | --- |
| Sprint Goal | Establish Azure DevOps project, CI/CD pipelines, IaC environments, branch strategy, and shared design token infrastructure. |

Selected Stories

- US-001-001 — Token JSON schema and versioning

- US-001-002 — CSS custom properties generated from tokens

- US-012-001 — Provision all Azure resources via IaC

- US-012-002 — Frontend CI runs on every PR

- US-012-003 — Backend CI runs on every PR

- US-012-006 — All secrets managed in Azure Key Vault

Rationale

Pipelines and tokens must be in place before any feature work begins. A working CI gate prevents regression from day one. IaC ensures environment parity from the start.

Entry Dependencies

- Azure subscription provisioned

- Azure DevOps organisation and project created

- Team access and branch policies configured

Expected Output

Operational Azure environment (dev/staging/prod). Passing CI pipelines for frontend and backend. All secrets in Key Vault. Token build script generating valid CSS.

Sprint 2 — Authentication & Core Data API

| Duration | 2 weeks |
| --- | --- |
| Sprint Goal | Deliver working user registration, JWT login, onboarding wizard, and the core profile API — unblocking all subsequent feature epics. |

Selected Stories

- US-007-001 — Register with email and password

- US-007-002 — Log in and receive a JWT session

- US-007-004 — Complete onboarding after registration

- US-008-001 — Retrieve full profile via API

- US-008-002 — Life score recalculates when data changes

- US-012-004 — Deploy to production with manual approval

Rationale

Authentication and data APIs are hard dependencies for every other epic. Completing them in Sprint 2 allows all feature teams to work in parallel from Sprint 3.

Entry Dependencies

- Sprint 1 complete — environments and pipelines operational

- Email service provisioned (SendGrid / Azure Communication Services)

- Database schema designed and initial migration applied

Expected Output

Working registration, login, and onboarding in dev environment. GET /api/me returning real profile data. Release pipeline deploying to dev and staging with production approval gate.

Sprint 3 — Dashboard v1 (Life Mode)

| Duration | 2 weeks |
| --- | --- |
| Sprint Goal | Deliver the complete Life Mode dashboard with real data — hero, stats row, tile grid, skeleton loaders, background refresh, and theme toggle. |

Selected Stories

- US-001-005 — Theme toggle persists across sessions

- US-001-008 — Enterprise colour palette in dark mode

- US-002-001 — View life score and percentile in hero

- US-002-002 — KPI stats row with count-up

- US-002-003 — Life area tile grid (2/3-column)

- US-002-004 — Skeleton loaders while fetching

- US-002-007 — Background data refresh

- US-002-008 — Dashboard usable on mobile at 375px

Rationale

The dashboard is the daily driver for users. Delivering it end-to-end in Sprint 3 enables user testing and feedback to inform subsequent sprints.

Entry Dependencies

- Sprint 2 complete — auth and profile API working

- Life area data seeded in dev database

- Corporate Aesthetic v1.0 CSS approved by designer

Expected Output

Fully functional Life Mode dashboard in dev with real data, skeleton states, responsive layout, theme toggle, and background refresh.

Sprint 4 — Profession Mode + Explorer Foundation + Accessibility

| Duration | 2 weeks |
| --- | --- |
| Sprint Goal | Complete the dashboard with Profession mode, deliver Explorer life area detail and skill assessment, and pass the WCAG 2.1 AA accessibility audit. |

Selected Stories

- US-002-005 — Switch between Life and Profession modes

- US-002-006 — Profession cards by category

- US-001-010 — Navigate all components via keyboard

- US-006-001 — Complete initial skill assessment

- US-003-001 — View life area score history chart

- US-003-002 — Sub-category breakdown

- US-001-006 — All animations respect prefers-reduced-motion

Rationale

Completing both modes and opening the Explorer in one sprint delivers a meaningful end-to-end user journey ready for closed beta testing.

Entry Dependencies

- Sprint 3 complete — Life Mode dashboard live in staging

- Profession Intelligence data model designed and seeded

- Skill taxonomy defined by product

Expected Output

Full dashboard (both modes) live in staging. Skill assessment functional. Explorer rendering score history and sub-categories. axe-core audit passing with zero violations.

# Branching Strategy

P1 uses a trunk-based GitFlow strategy with five branch types. All merges to develop and main require a passing CI pipeline. Branch policies are enforced in Azure Repos.

main

| Purpose | Production-only. Only release/* and hotfix/* branches merge here via PR with mandatory approval. Protected: direct push blocked. |
| --- | --- |
| CI Triggers | Release deployment pipeline fires on every merge to main. |
| Naming Example | main |

develop

| Purpose | Integration branch. All feature/* branches target develop. CI runs on every push. Auto-deploys to dev environment. |
| --- | --- |
| CI Triggers | Frontend and backend CI pipelines fire on every push and PR to develop. |
| Naming Example | develop |

feature/*

| Purpose | All new features and user stories. One branch per story or closely-related story group. Branched from develop; merges back to develop via PR. |
| --- | --- |
| CI Triggers | CI runs on PR open/update. Branch deleted after merge. |
| Naming Example | feature/US-002-001-hero-section-api |

release/*

| Purpose | Release preparation. Branched from develop when a release is ready. Only bug fixes committed here. Merges to both main and develop on completion. |
| --- | --- |
| CI Triggers | Release pipeline runs on PR to main. |
| Naming Example | release/1.0.0 |

hotfix/*

| Purpose | Emergency production fixes only. Branched from main. Merges to both main and develop with accelerated approval (1 approver, 1 hour SLA). |
| --- | --- |
| CI Triggers | Expedited CI pipeline + production deployment on merge to main. |
| Naming Example | hotfix/1.0.1-login-fix |

Branch Protection Rules (Azure Repos)

- main: minimum 2 approvals, all CI checks must pass, no direct push, squash merge enforced

- develop: minimum 1 approval, all CI checks must pass, no direct push

- feature/*: CI runs on PR; author cannot approve their own PR

- release/*: minimum 2 approvals required to merge to main

- hotfix/*: minimum 1 approval; expedited 1-hour SLA; CI must pass

# CI/CD Pipeline Plan

Frontend CI Pipeline (azure-pipelines-frontend.yml)

| Trigger | PR to develop or main; push to feature/* branches |
| --- | --- |
| Agent | ubuntu-latest (Azure-hosted) |
| Total Time | ~5 minutes |

| Stage | Steps | Est. Time |
| --- | --- | --- |
| Install | npm ci (with cache) | ~45s |
| Type Check | tsc -p tsconfig.app.json --noEmit | ~30s |
| Lint | eslint src components hooks --max-warnings 0 | ~20s |
| Test | vitest run --coverage ¦ Coverage gate: >= 70% | ~60s |
| Build | vite build ¦ Publish dist/ as pipeline artefact | ~45s |
| Storybook | storybook build ¦ Deploy to Azure Static Web Apps (PR preview) | ~90s |

Backend CI Pipeline (azure-pipelines-backend.yml)

| Trigger | PR to develop or main; push to feature/* branches |
| --- | --- |
| Agent | ubuntu-latest (Azure-hosted) |
| Total Time | ~6 minutes |

| Stage | Steps | Est. Time |
| --- | --- | --- |
| Restore | dotnet restore | ~30s |
| Build | dotnet build --no-restore -c Release | ~60s |
| Test | dotnet test --no-build --collect:"XPlat Code Coverage" ¦ Coverage gate: >= 70% | ~120s |
| Publish | dotnet publish -c Release -o $(Build.ArtifactStagingDirectory) ¦ Publish as pipeline artefact | ~45s |
| Security Scan | OWASP Dependency-Check on NuGet packages ¦ Fail on CVSS >= 7.0 | ~60s |

Release Pipeline — Environments

| Env | URL | Infrastructure | Purpose / Data |
| --- | --- | --- | --- |
| DEV | dev.p1app.azurewebsites.net | App Service B1, SQL Basic, Redis C0 | Developer testing and integration — Seeded test data, anonymised |
| STAGING | staging.p1app.azurewebsites.net | App Service S1, SQL S1, Redis C1 | UAT, QA, and release verification — Production-scale anonymised snapshot |
| PROD | app.percentileone.com | App Service P1v3, SQL S3, Redis C2, CDN | Production — end users — Live user data |

Release Stages — Approval Gates

| Stage | Dev |
| --- | --- |
| Trigger | Automatic on CI pass (develop branch) |
| Approval | None |
| URL | dev.p1app.azurewebsites.net |
| Smoke Tests | GET /health returns 200 ¦ GET /api/me returns 401 (unauthenticated) |

| Stage | Staging |
| --- | --- |
| Trigger | Automatic on Dev success |
| Approval | None |
| URL | staging.p1app.azurewebsites.net |
| Smoke Tests | Full API availability check ¦ Cypress smoke suite (5 critical flows) |

| Stage | Production |
| --- | --- |
| Trigger | Manual — requires approval |
| Approval | 1 of 2 approvers from release-approvers group; 4-hour approval window |
| URL | app.percentileone.com |
| Smoke Tests | GET /health ¦ Login + dashboard load E2E test ¦ PagerDuty alert verification |

Rollback Strategy: Azure App Service deployment slots — swap back to previous slot within 2 minutes. Documented in runbook: docs/runbooks/rollback.md

Quality Gates

- TypeScript: zero type errors (--noEmit must pass)

- ESLint: zero warnings (--max-warnings 0)

- Unit test coverage: >= 70% lines (frontend Vitest + backend Coverlet)

- Security scan: zero critical or high CVEs (CVSS >= 7.0 blocks merge)

- Accessibility: axe-core zero violations in CI (automated, Cypress + axe)

- Performance: Lighthouse CI score >= 90 for mobile (blocks release to staging)

- Design tokens: token validation script must pass with zero errors

- Production approval: minimum 1 of 2 named approvers before production deploy